College Skill Placement Portal
Frontend Development Roadmap

This document divides the complete React frontend development work into manageable tasks and phases. The frontend will be integrated with the completed Spring Boot backend and developed one task at a time.

# Phase 1 — React Project Setup

241.1 — Create React + Vite project

Create the React frontend using Vite, React, and JavaScript.

241.2 — Install frontend dependencies

Install Axios, React Router, Lucide icons, and selected UI/styling dependencies.

241.3 — Create frontend folder structure

Create folders for assets, components, layouts, pages, services, context, hooks, routes, and utilities.

241.4 — Configure environment variables

Configure the backend API URL, for example VITE_API_URL=http://localhost:8080.

241.5 — Connect React to Spring Boot

Create the Axios/API configuration for communication with the Spring Boot backend.

# Phase 2 — Common UI

242 — Application Layout

Create Navbar, Sidebar, Main Content, and Footer.

243 — Routing

Configure routes for login, student pages, jobs, applications, assessments, DSA, notifications, files, and admin pages.

244 — Common Components

Create reusable Button, Input, Select, Modal, Card, Table, Badge, Loader, Alert, Pagination, Empty State, and Error State components.

# Phase 3 — Authentication & Security

245 — Login Page

Create username/password login form with validation and error messages.

246 — Login API Integration

Connect the frontend to POST /api/auth/login.

247 — JWT Storage

Manage authentication state and attach the JWT to API requests.

248 — Protected Routes

Protect student and admin routes according to authentication and role.

249 — Logout

Clear authentication state and redirect to Login.

# Phase 4 — Student Dashboard

250 — Student Dashboard UI

Create dashboard cards for profile, skills, applications, assessments, DSA progress, and notifications.

251 — Student Dashboard API Integration

Connect dashboard information to the existing backend APIs.

252 — Student Profile

Create view, edit, and update profile functionality.

# Phase 5 — Skills & Skill Gap

253 — Skills Page

Display skills and skill levels.

254 — Add/Edit Skills

Allow students to manage their skills.

255 — Skill Gap Page

Display skill-gap information from the backend.

256 — Skill Visualization

Use suitable visual elements such as progress bars for skill levels.

# Phase 6 — Jobs & Applications

257 — Jobs Page

Display job title, company, location, job type, active status, and matching information.

258 — Job Search

Implement job search and supported filters.

259 — Job Pagination

Connect frontend pagination to backend page and size parameters.

260 — Job Details

Create a detailed job page.

261 — Apply for Job

Implement job application with confirmation and success/error handling.

262 — My Applications

Display company, job, applied date, status, and matching information.

263 — Application Details/History

Display application history and status changes.

# Phase 7 — Assessments & DSA

264 — Assessment List

Display available assessments.

265 — Start Assessment

Connect the assessment start API.

266 — Assessment UI

Build question, options, navigation, and submit functionality.

267 — Assessment Result

Display score and result information.

268 — DSA Problems

Create problem list, details, difficulty, and status views.

269 — DSA Progress

Display student DSA progress.

# Phase 8 — Notifications & Files

270 — Notification Center

Display all and unread notifications.

271 — Mark Notifications Read

Implement mark-as-read and mark-all-as-read.

272 — File Management

Implement file upload, listing, and download.

# Phase 9 — Admin Dashboard

273 — Admin Dashboard Layout

Create separate admin sidebar, navbar, and dashboard.

274 — Admin Dashboard Statistics

Display administrative statistics supported by the backend.

275 — Student Management

Provide student view, search, update, and delete functionality.

276 — Job Management

Provide job create, view, update, delete, and search functionality.

277 — Application Management

Create the admin application management interface supported by the backend.

278 — Assessment Management

Create assessment/question management UI based on implemented APIs.

279 — Admin Notifications

Create UI for administrators to create and send notifications.

# Phase 10 — Reports & Analytics

280 — Reports Dashboard

Create reporting sections supported by backend data.

281 — Charts

Add charts where suitable numerical backend data is available.

282 — Filters

Add filters only where corresponding backend data/API support exists.

# Phase 11 — Frontend Integration & Testing

283 — API Error Handling

Handle 400, 401, 403, 404, 409, and 500 responses.

284 — Loading States

Add loading indicators for API requests.

285 — Empty States

Provide useful messages for empty lists.

286 — Authentication Testing

Test login, logout, invalid login, invalid/expired JWT, and protected routes.

287 — Student Testing

Test the complete student workflow.

288 — Admin Testing

Test the complete admin workflow.

289 — Frontend + Backend Integration Testing

Verify important frontend pages against the actual Spring Boot APIs.

# Phase 12 — Final UI & Deployment

290 — Responsive Design

Test desktop, laptop, tablet, and mobile layouts.

291 — UI Cleanup

Review spacing, fonts, buttons, colors, cards, tables, navigation, and forms.

292 — Security Cleanup

Check that passwords, JWT secrets, unnecessary API keys, and sensitive information are not committed.

293 — Production Configuration

Separate development and production API configuration.

294 — Final Build

Run npm run build and resolve build errors.

295 — Final Frontend Testing

Complete final end-to-end frontend testing.

# Task Summary

Phase 1 — React Project Setup: 5 tasks

Phase 2 — Common UI: 3 tasks

Phase 3 — Authentication & Security: 5 tasks

Phase 4 — Student Dashboard: 3 tasks

Phase 5 — Skills & Skill Gap: 4 tasks

Phase 6 — Jobs & Applications: 7 tasks

Phase 7 — Assessments & DSA: 6 tasks

Phase 8 — Notifications & Files: 3 tasks

Phase 9 — Admin Dashboard: 7 tasks

Phase 10 — Reports & Analytics: 3 tasks

Phase 11 — Frontend Integration & Testing: 7 tasks

Phase 12 — Final UI & Deployment: 6 tasks

Total: 59 tasks

# Development Process

The frontend will be developed one task at a time. After completing and testing each task, the next task will be started. The implementation will use the actual Spring Boot APIs already completed in the backend.